Website Project Proposals – Part 1 (CloudTech + Alternate)

Student: Uche  |  Date: 02 Sep 2025  |  Target: 60–70% (Rubric-aligned)

# Proposal A – CloudTech (Retail Tech Store)

## 1. Organisation Overview

Name: CloudTech (Retail Technology Store).

Background: A fictional SA retailer curating premium gadgets (phones, laptops, accessories).

Mission: Make premium tech simple and accessible with honest specs and clear pricing.

Vision: Become a trusted local brand for curated devices and support.

Target audience: Students, professionals and tech enthusiasts in urban SA (ages 18–45).

## 2. Website Goals and Objectives

• Increase product enquiries and leads via the Enquiry form (10–15 leads/month).

• Drive newsletter sign-ups (50/term).

• Improve perceived trust with clear specs, returns info and contact options.

• Secondary: enable location discovery and WhatsApp contact in one tap.

## 3. Current Website Analysis

Brand is new; no current site. Competitive scan: local e-tailers emphasise filters and mobile-first layouts.

Implications: keep copy concise, use strong CTAs, and ensure frictionless mobile navigation.

## 4. Proposed Website Features and Functionality

• Pages: Home, About, Products (cards with specs), Enquiry (form + client-side validation), Contact (map + WhatsApp).

• Global navigation and footer; semantic HTML.

• Form fields: name, email, phone, product, message; required + email pattern validation.

• Interactivity: responsive menu; optional product image lightbox.

• External embeds: Google Map iframe; YouTube product clip.

## 5. Design and User Experience

• Colour: primary #2563EB (blue) + neutral slate/white.

• Typography: system-ui / Inter; clear H1→H3 hierarchy.

• Mobile-first responsive CSS with grid; accessible contrast & focus styles; meaningful alt text.

## 6. Technical Requirements

• Stack: HTML5, CSS3, vanilla JS.

• Repo: Private GitHub (Part 1 code + README; changelog maintained).

• Hosting: local during dev; GitHub Pages for demo.

• Assets: CC0/royalty-free images; own copy; Harvard references where required.

## 7. Timeline and Milestones

Week 1: Part 1 – planning, sitemap, folder structure, HTML scaffold.

Weeks 2–3: Part 2 – CSS theme, responsive design, accessibility pass.

Weeks 4–5: Part 3 – JS, form validation, SEO; QA & submission.

## 8. Budget (Student Project Estimate)

Domain (optional): R120–R200/yr; Hosting: free (GitHub Pages).

Stock images/icons: free CC0 where possible.

Total: R0–R250 (optional extras only).

## 9. References (Harvard – brief list)

MDN Web Docs (HTML/CSS/JS) — accessed 2025.

W3C WCAG 2.1 quick reference.

Creative Commons licences for media used.

# Proposal B – Ubuntu Reads (Non-Profit)

## 1. Organisation Overview

Name: Ubuntu Reads (Non-Profit Literacy Initiative).

Background: Community NPO that collects books and runs reading clubs.

Mission: Improve youth literacy in under-resourced areas.

Vision: Volunteer-led reading hubs across SA.

Target audience: Donors, volunteers, schools, parents.

## 2. Website Goals and Objectives

• Attract volunteer sign-ups (20/month).

• Drive donation enquiries (10/month).

• Share program impact (stories, events, locations).

## 3. Current Website Analysis

Presence: Facebook only; updates scattered; hard to verify legitimacy.

Solution: site with clear CTAs (Donate, Volunteer), location info, testimonials.

## 4. Proposed Website Features and Functionality

• Pages: Home (mission + CTA), About (story, team), Programs, Volunteer (form with validation), Contact (map).

• External embeds: Google Map (centres), YouTube (event highlights).

• Accessibility-first content and trust signals (NPO number, partners).

## 5. Design and User Experience

• Colours: warm primary + navy; generous white space.

• Typography: clean sans-serif; readable body text.

• Real imagery with alt text and captions.

## 6. Technical Requirements

• Stack: HTML/CSS/JS; private GitHub repo; semantic markup.

• SEO: meta descriptions, titles, Open Graph image.

• Content licences respected; references recorded in README.

## 7. Timeline and Milestones

Week 1: Planning, sitemap, HTML scaffold & copy outline.

Weeks 2–3: CSS theme & responsive templates; accessibility review.

Weeks 4–5: JS form validation; embeds; QA & submission.

## 8. Budget (Student Project Estimate)

Domain: optional R120–R200/yr; hosting free via GitHub Pages.

Photography: donated or CC0. Total: R0–R200.

## 9. References (Harvard – brief list)

MDN Web Docs; WCAG 2.1; Creative Commons licences.